# Time Table for All Weeks:

**🗓️ CareerCraft - 6-Week Solo Frontend Plan (Mon–Sat Only)**

**✅ Legend**

* 🎨 Design (Figma)
* 🧠 Learn (via YouTube, GPT, Docs)
* 🛠️ Develop (React + Tailwind + Libraries)
* 📚 Docs & GitHub (pushes, README, versioning)
* 🎥 Demo (Loom, presentation)

**✅ Week 1: Plan, Learn Tools, Figma Setup**

| **Day** | **Task** |
| --- | --- |
| Mon | 🧠 Learn: shadcn/ui basics, Tailwind component styling  🎨 Create CareerCraft branding + landing page in Figma |
| Tue | 🧠 Learn: Zustand (state mgmt) basics  🎨 Figma: Auth + Dashboard layouts |
| Wed | 🧠 Learn: TanStack Query for dummy API use  🎨 Figma: Resume + Interview screens |
| Thu | 🧠 Learn: Framer Motion + Chart.js basics  🎨 Figma: Skill Gap + Roadmap UI |
| Fri | 🎨 Finalize all Figma frames (mobile + desktop)  📚 Export design tokens/assets |
| Sat | 📚 Setup GitHub repo + /client folder  📚 Create README.md + Figma link |

**✅ Week 2: Project Setup + Static UI Pages**

| **Day** | **Task** |
| --- | --- |
| Mon | 🛠️ Setup React 19 project (Vite + Tailwind + shadcn/ui) |
| Tue | 🛠️ Build Landing Page + Navbar/Header/Footer |
| Wed | 🛠️ Auth Pages (Login/Signup), Form validation UI |
| Thu | 🛠️ Dashboard layout (Sidebar + main section) |
| Fri | 🛠️ Resume Builder static form UI |
| Sat | 📚 Commit work + push to GitHub  📚 Update README (setup steps) |

**✅ Week 3: Resume, Skill Gap, Career Roadmap UIs**

| **Day** | **Task** |
| --- | --- |
| Mon | 🛠️ Design Resume Output UI (after user submits form) |
| Tue | 🛠️ Skill Gap visual UI (with Chart.js placeholder) |
| Wed | 🛠️ Course Suggestion cards layout |
| Thu | 🛠️ Career Roadmap screen (milestones/timeline UI) |
| Fri | 🛠️ Weekly Tracker screen (progress chart UI) |
| Sat | 📚 Push updates, finalize Figma–React matching |

**✅ Week 4: Interview Sim, Portfolio, Animations**

| **Day** | **Task** |
| --- | --- |
| Mon | 🛠️ Build Interview UI (question + answer inputs) |
| Tue | 🛠️ Interview feedback result screen |
| Wed | 🛠️ Build Portfolio public page layout |
| Thu | 🧠 Learn & Apply Framer Motion transitions |
| Fri | 🛠️ Add animations to buttons, cards, sections |
| Sat | 📚 Code cleanup + push all commits |

**✅ Week 5: Responsiveness + State Integration**

| **Day** | **Task** |
| --- | --- |
| Mon | 🛠️ Make Landing, Auth, Dashboard mobile responsive |
| Tue | 🛠️ Zustand integration: Form states, progress saving |
| Wed | 🛠️ Dummy data connection via TanStack Query (JSON placeholder) |
| Thu | 🛠️ Conditional rendering (based on user actions) |
| Fri | 🧪 UI Testing: Check flows, edge cases |
| Sat | 📚 Finalize CONTRIBUTING.md + screenshots in /docs |

**✅ Week 6: Docs, Polish, Demo, Deployment Prep**

| **Day** | **Task** |
| --- | --- |
| Mon | 📚 Finalize full README + feature list + dev guide |
| Tue | 🎥 Record Loom demo of working app |
| Wed | 🧪 Test entire UI/UX flow again |
| Thu | 📚 Final repo cleanup + version tags |
| Fri | 🎨 Canva or PDF presentation prep |
| Sat | ✅ Final Submission (GitHub, Loom, PDF, Figma link) |